March 10, 2021

Topic identification

Topic: ***RECETARIO***

Recetario is a food recipe management system to display recipes in a wide variety of Categories. It is also allow user to post their favourite recipes, and participate different events that conducted by admin related by the topic.

Platform Identification

Python-Django Framework

MySQL as backend

March 14, 2021

Git repository Creation

Created git repository for project the project with 2 branches: main and recetario

March 15, 2021

Modules divided

Modules created based on users: They are: Admin, User.

March 18, 2021

Start searching for best template that suite for the website

March 27, 2021

PPT Created for zeroth review

March 29, 2021

Zeroth Review

April 2, 2021

Start creating tables for the project

April 5, 2021

Tested Normalization for the designed tables

April 8, 2021

Modified the tables created

April 15, 2021

Based on the table design, started drawing DFD

April 20,2021

Finalized the DFD

April 25, 2021

Started HTML form designing

Files pushed to git successfully

April 27, 2021

Form design for Admin completed

Files pushed to git successfully

May 02, 2021

Form design for user completed.

Files pushed to git successfully

May 10, 2021

Make modifications to the design

Files pushed to git successfully

May 15, 2021

Started function coding for website

Files pushed to git successfully

May 17, 2021

Unit testing done for the created functions

May 19, 2021

Coding for Login, Homepage and forgot password completed

Files pushed to git successfully

May 20, 2021

Created PPT for first review

May 22, 2021

Started coding for Admin functions

Files pushed to git successfully

May 24, 2021

Coding for Admin section completed

Files pushed to git successfully

Unit test done for this.

May 25, 2021

First Review

May 27, 2021

Coding for user section completed.

Files pushed to git successfully

Unit test done for this.

June 1, 2021

Module testing Started

June 2, 2021

Module testing completed

Solved the issues found during the testing

June 4,2021

Regression testing completed

June 5, 2021

Project Report Preparation started

June 7, 2021

Final Project Report Submitted to guide for verification

June 8, 2021

Make modifications to the user report section

Files pushed to git successfully

June 12, 2021

One more testing of entire project done

June 13, 2021

PPT for second review created

June 15, 2021

Second Review